# PROTON CRM Enhancement — Requirements → Chatwoot Platform gap analysis (2026-07-27)

Source requirements: - docs/CRM System Enhancement 260414.pdf — PROTON e.MAS “Customer Complaint Management System” business requirement (User Operation). - docs/CRM Process Flow (1).xlsx — target per-channel process flows + SLAs (sheets: WhatsApp, Social Media, Email, IVR Call, SSI).

Target platform: Chatwoot Community (free self-hosted) + our first-party agent/ and vendored backend/ services, closing feature gaps with custom Dashboard Apps / SPA-fork patches + a backend — not paid Chatwoot tiers.

Audit date: 2026-07-27. Supersedes proton-requirements-gap-analysis.md and proton-vs-crm-requirements-comparison.md (both 2026-07-17/18) — those audited the external proton-conversational-ai repo before it was vendored here, and a large body of their “🔴 gap / 🟡 partial” items has since shipped as real, tested code. See §9 for the delta.

## Legend

| Mark | Meaning |
| --- | --- |
| ✅ Done | Code + tests in this repo (may be behind a default-off feature flag). |
| 🟢 Native | Delivered by Chatwoot Community out-of-the-box; config-only. |
| 🟡 Partial | Core capability shipped; a bounded gap remains (usually UI surfacing or a provider). |
| 🟠 Designed | Spec written and accepted; no code yet. |
| 🔴 Gap | Not started; genuine greenfield. |

## 1. Executive summary

The platform now satisfies the large majority of the PDF requirements. Of the six requirement clusters, four are substantially delivered (Inbound integration, Agent Management, FAQ+AI, Escalation), one is delivered at the engine level with report-surface work remaining (Reporting), and one is a genuine greenfield gap (Customer Profile / Customer 360 + DMS/TSP integration). RBAC is fully designed but not yet built.

| # | Requirement cluster (PDF) | Verdict | Headline gap |
| --- | --- | --- | --- |
| 1 | Integration of Inbound | 🟡 mostly Done | No procured PSTN/CTI line; social has no AI wiring |
| 2 | Agent Management | ✅ Done | Sound/desktop reminders lean on Chatwoot-native |
| 3 | FAQ template with AI support | ✅ Done | One-click insert is copy-to-clipboard (iframe sandbox) |
| 4 | Escalation Process | ✅ Done | Email attachments still unwired (no source); states not fully surfaced in agent UI |
| 5 | Customer Profile (Customer 360) | 🔴 Gap | DMS + TSP two-way integration, 360 card — not started |
| 6 | Reporting / BI | 🟡 Done engine | Tier-2 views exist in BigQuery but not yet exposed as report tabs/endpoints |
| — | RBAC / roles & permissions (implied) | 🟠 Designed | Own build spec’d (2026-07-27-own-sla-audit-rbac); no code |

The two things to escalate to PROTON: (a) Customer 360 / DMS+TSP is the biggest missing piece and is blocked on Proton providing API access + data contracts; (b) the process-flow FAQ source is specified as Zendesk in the XLSX (“AI answers based on FAQ given to Zendesk”), which conflicts with our Chatwoot + pgvector KB direction — this needs a decision (see §7).

## 2. Integration of Inbound (PDF p.3)

| Requirement | Status | Evidence / gap |
| --- | --- | --- |
| All channels (Call/Email/WA/Social) auto-integrated on one agent interface, single CRM view | 🟡 | Chatwoot omnichannel is native; backend ingests web/API, WhatsApp (test_router_twilio_whatsapp.py), email (test_chatwoot_email.py), phone (features/chat/phone/). Gap: Social (FB/IG) are Chatwoot-native inboxes with no AI wiring; “Call” is Twilio voice, not a procured PSTN line. |
| New inbound → pop-up notification (system alert) | 🟢 Native | Chatwoot Community desktop + audio notifications, config-only. |
| Voice recognition & change to text on received call | ✅ / 🟡 | Real-time Gemini Live µ-law STT: backend/.../features/chat/phone/gemini_live.py + bridge.py write the transcript into a Chatwoot conversation on hangup (test_bridge.py, test_gemini_live.py). Gap: only the PSTN/CTI provider hookup remains. |

## 3. Agent Management (PDF p.3)

| Requirement | Status | Evidence / gap |
| --- | --- | --- |
| Check who is on duty before escalating to agent | ✅ | features/routing/presence.py (PresenceFetcher: online/busy/offline via Chatwoot API), test_routing_presence.py. (Old docs said 🔴 — now shipped.) |
| Support channel priorities per agent (WA/Email/Call priority…) | ✅ | Per-agent channel_priorities in features/routing/store.py; CRUD in router.py; no-code UI = chatwoot-routing-admin dashboard app. |
| Automatic polling task assignment by agent status (idle/busy/offline) | ✅ | features/routing/service.py 3-tier assignment; test_routing_assignment.py. |
| Intelligent switch to idle agents when priority channel is busy | ✅ | Tier-3 overflow fallback to un-prioritized online agents in routing/service.py. Gated routing_enabled (default off). |
| “Reminder” + “Timeout Warning” with sound/desktop/in-system notifications | ✅ / 🟡 | features/tasks/deadline.py computes response/resolution deadlines + remaining time; /tasks/mine + chatwoot-my-tasks app render the live countdown; tasks_reminder_whatsapp_enabled sends a WA reminder near breach. Gap: sound/desktop cues still rely on Chatwoot-native notifications rather than a bespoke channel. |

## 4. FAQ template with AI support (PDF p.4)

| Requirement | Status | Evidence / gap |
| --- | --- | --- |
| Integrate FAQ/KB module, update FAQ content in real time | ✅ | Two coexisting stores: Firestore Live-FAQ CRUD (faq_admin_router.py + chatwoot-faq-admin) and new pgvector KB (kb_documents_router.py, kb_knowledge_router.py, kb_ingest.py, HNSW cosine search; test_pgvector_knowledge.py). Delivered as native SPA Knowledge views. Gated KNOWLEDGE_PG_ENABLED (default off). |
| Auto-match relevant FAQ by chat keywords → real-time pop-up suggested replies | ✅ | features/assist/router.py (/assist/suggest), copilot_router.py/copilot_tools.py (KB-grounded copilot), kb_suggest_router.py. /suggest was just rewritten (2026-07-27) to synthesize the whole thread + ground retrieval on customer intent (commits 4fc3986/f00c10b/5f479f7/419d6f5). |
| One-click FAQ reference + feedback/score FAQ quality | 🟡 | Feedback/scoring 👍/👎 shipped (features/metrics/faq_feedback.py). Gap: true one-click insert is copy-to-clipboard — blocked by the Chatwoot iframe sandbox (documented limitation). |

## 5. Escalation Process (PDF p.4)

| Requirement | Status | Evidence / gap |
| --- | --- | --- |
| Rule engine by classification/category + SOP → identify PIC | ✅ | AI classify_ticket_tool emits category_/subcat_/division_/dept_/sla_* labels; features/chat/pic_registry.py resolves dept→PIC from PIC_MAP_JSON (test_pic_registry.py, test_escalation_pic_wiring.py). Bot auto-categorization on resolution in agent/app/services/categorize.py. (Old docs said 🟡 passive — now shipped.) |
| Notify + CC relevant personnel by email | ✅ | features/chat/escalation_notifier.py emails resolved PIC (To) and CCs the department’s cc_emails (the “relevant personnel”), configured per-dept in PIC_MAP_JSON and gated by escalation_cc_pic (test_escalation_notifier.py: test_notify_ccs_pic_cc_emails_when_enabled). Gated escalation_email_enabled. (2026-07-27: CC was a hardcoded empty list — now wired per-department.) |
| …with attachments (photos, videos, web link) | 🟡 | The SmtpEmailSender + notifier accept an attachments param, but the notifier passes [] — there is no source of attachment bytes from the conversation yet. Wiring needs a decision on where attachments come from (Chatwoot message attachments on the escalated conversation). |
| Trigger WhatsApp alert to PIC (optional) | ✅ | Same notifier sends a WA alert to the PIC’s registered number at escalation time (test_escalation_notifier.py). (Old docs said 🟡 breach-only — now fires at escalation.) |
| Fires in Chatwoot-only mode (Zammad retired) | ✅ | (2026-07-27) The notifier previously fired only inside the Zammad-gated path, so with Zammad off no escalation email fired at all. Refactored _escalate_to_zammad → _fire_escalation in adapters/chatwoot.py: ticket creation stays gated behind direct Zammad ticketing, but email/CC/WA/case_state fire regardless; the email references the Chatwoot conversation when no ticket exists (test_escalation_pic_wiring.py: test_escalation_notifies_pic_in_chatwoot_only_mode). |
| Case statuses (WIP/Resolved…) + status changes record agent/time/remarks | ✅ / 🟡 | features/chat/case_state.py (CaseState: NEW/OPEN/WIP/PENDING/SOLVED + Temp-Closed, test_case_state_temp_closed.py) + Firestore case_audit_log (actor/time). Gap: states not fully surfaced in the Chatwoot agent UI; audit is per-case (/cases/{id}/audit), no global audit list yet. |
| Auto-escalation: 8h no-response → higher level; 48h unresolved alarm | ✅ | Our own engine features/chat/sla.py: SLA_BREACH_NO_RESPONSE + SLA_BREACH_UNRESOLVED + TIER2_ESCALATION (level-2 alert escalation_tier2_hours after first breach → escalation_level2_whatsapp), APScheduler scan, audit dedup (test_sla_tier2.py). (Old docs’ 🔴 “SLA is Chatwoot-enterprise” is resolved — we’re building our own; enterprise SLA is being disabled per 2026-07-27-own-sla-audit-rbac.) |

## 6. Customer Profile / Customer 360 (PDF p.5) — 🔴 largest gap

| Requirement | Status | Evidence / gap |
| --- | --- | --- |
| Two-way data connection with DMS (Dealer Mgmt System) + TSP (Telematics) | 🔴 | Not started. No DMS/TSP client, no vehicle/service data code anywhere in the repo. |
| Auto-identify customer by caller number / WA number | 🟡 | Only Chatwoot contact-identity matching by phone exists; no enrichment from external systems. |
| Customer 360 View Card (personal / vehicle / service / call-center history) auto pop-up | 🔴 | No customer360 surface. Vehicle (VRN/VIN/model/dealer), service history (RO status), and consolidated cross-channel history are all absent. |
| ≤3s data sync, async loading | 🔴 | N/A until the integration exists. |

This is the single biggest requirement gap and is not addressed by any 2026-07-19→27 spec. It is blocked on PROTON providing DMS + TSP API access, auth, and data contracts. Recommend a dedicated design spike once access is granted (Customer 360 dashboard app + a backend enrichment service reading DMS/TSP, cached to hit the ≤3s budget).

## 7. Reporting / BI (PDF p.6)

Engine is Done; the remaining work is surfacing Tier-2 metrics as report tabs.

| Requirement | Status | Evidence / gap |
| --- | --- | --- |
| Channel source analysis; case division (Apps/Sales/Aftersales/Charging); daily/weekly/monthly trend | ✅ | features/metrics/ — BigQuery schema+views (bigquery_schema.py), Chatwoot→BQ sync.py, dashboard (dashboard_router.py). |
| Dept/PIC analysis: distribution, first-response/resolution/reopen rates, CRR ranking | ✅ / 🟡 | Core shipped. Per 2026-07-21-reports-proton-analytics-merge-design.md, dealer-dim + live reopen_count views exist in BigQuery but a few are not yet exposed over HTTP / as native report tabs (Phase B). |
| Call Centre KPI: SLA achievement, tasks-per-agent, avg (first) response, complaint-type ranking + peak hours | 🟡 | SLA-achievement + per-agent volume shipped; tasks-per-agent (#33), first-response-by-channel (#34), complaint-type ranking + peak-hours (#35) views exist in bigquery_schema.py but are Designed-only at the endpoint/tab layer. |
| NPS for agent (rate Call & WA agent) | ✅ | features/metrics/nps.py (+ csat.py). |
| Case lifecycle tracking (creation→close time map; Higher-escalation/WIP/Temp-Closed/Closed trend) | ✅ | Backed by case_state.py states + BQ lifecycle views. |
| Export to PDF/Excel + auto-send to management on a schedule | ✅ | export.py/export_router.py (XLSX+PDF) + scheduler.py (scheduled email). |
| Configurable Anomaly Warning Dashboard (real-time channel-spike prompts) | ✅ | features/metrics/anomaly.py + anomaly_router.py (z-score). |
| Run report by request tag / key work | ✅ | Tag reports in dashboard. |
| Power BI (or equivalent) | 🟢 | BI-tool-agnostic; current tool is Looker Studio. Power BI is a connection choice, not a build gap. |

## 8. Process-flow (XLSX) conformance — per-channel SLAs & statuses

The XLSX defines concrete per-channel timers/statuses. Our SLA engine (features/chat/sla.py, sla_ack_minutes_by_channel_json) and lifecycle auto-close (agent/app/services/lifecycle.py, spec 2026-07-23-conversation- lifecycle-autoclose) already model most of these; the table maps requirement → support.

| Process-flow rule (source) | Value | Support |
| --- | --- | --- |
| WhatsApp — live-agent ACK after escalation | 2 min | ✅ per-channel ACK window (test_channel_ack_sla.py) |
| Social Media — agent ACK after transfer | 2 working hrs | ✅ per-channel ACK window |
| Email — status update to customer | 4 working hrs | ✅ per-channel ACK window |
| IVR — agent answers call | 20 sec | 🟡 modeled as ACK window; depends on procured telephony |
| WhatsApp — idle warning “close in 5 min” | after 10 min idle | 🟡 auto-close engine exists; confirm warning-then-grace timings wired |
| WhatsApp — auto-close “Close due to inactive” | 10 min (out-of-hrs) / 15 min (in-hrs) | 🟡 auto-close shipped; per-branch threshold split needs config |
| Resolution prompt “Does your case resolve? YES/NO” | — | 🟡 resolution/lifecycle messages exist (lifecycle.py); confirm the YES/NO survey step |
| Rating survey (AI perf / agent perf) | — | ✅ NPS/CSAT (nps.py, csat.py) |
| Bot assigns case category on resolution | — | ✅ agent/app/services/categorize.py |
| Email — one auto-ack per new email/ticket, not per reply | — | ✅ email auto-ack rules (2026-07-24-sop...emailack... spec) |
| IVR — female AI voice; “>10s rings” bilingual busy prompt (Non-RSA) | — | 🟠 voice STT done; IVR prompt/voice-persona config is telephony-side, not yet built |
| Operating hours (Mon–Fri 8:30–17:30; Sat/Sun/PH 9:00–17:00) | — | 🟠 business-hours model is in the no-code roadmap backlog; currently config-driven |
| Team-Leader manual reassignment (WA/Social/Email) | — | 🟢 Chatwoot-native reassignment |
| SSI Survey mechanism (11-day send, 14-day expiry, >90% target, appeals RESEND/REVISED/EXCLUSION) | — | 🔴 Not modeled — SSI is a separate e.MAS-app dealer-satisfaction workflow (SOP UO/CRM01), out of the current Chatwoot scope. Flag for scoping. |

⚠️ Source ambiguities to confirm with PROTON (surfaced during extraction): 1. WhatsApp out-of-hours branch lists both a “10 min” idle-warning and a “10 min” auto-close — verify the intended thresholds vs the in-hours 15 min. 2. The FAQ engine in the flows is named Zendesk (“AI answers based on FAQ given to Zendesk”; “CRM to furnish the FAQ”) — this contradicts our Chatwoot + pgvector KB direction. Decision needed. 3. Email & Social rating surveys say “Call Agent performance” verbatim — likely a template carry-over; confirm they apply to the email/social agent. 4. All four complaint channels defer to an “Escalation email flow based on Escalation Policy” that is referenced (*Escalation Policy) but not defined in the workbook — request that document to validate §5.

## 9. RBAC / roles & permissions (implied requirement) — 🟠 Designed

No authz / require_permission / role-model code exists yet. The newest spec docs/superpowers/specs/2026-07-27-own-sla-audit-rbac-design.md (status: design for review) fully specifies a per-tenant Postgres role model, /authz API, require_permission dependency, and a 3-phase rollout — replacing Chatwoot’s enterprise custom-roles UI (which is being disabled for licensing). This is the one acknowledged capability gap with an accepted design and no code.

## 10. Delta vs the stale 2026-07-18 gap docs

Flag these in any traceability review — the prior docs mark them as gaps, but they have since shipped:

| Capability | Old-doc verdict | Now |
| --- | --- | --- |
| Agent presence / on-duty check | 🔴 not used | ✅ routing/presence.py |
| Channel priority + status routing + overflow (4 items) | 🔴 greenfield | ✅ routing/service.py 3-tier |
| My-Tasks countdown UI | 🟡 missing | ✅ chatwoot-my-tasks + tasks/deadline.py |
| dept→PIC map | 🔴/🟡 passive | ✅ pic_registry.py |
| Email CC + WhatsApp-at-escalation | 🔴 / 🟡 breach-only | ✅ escalation_notifier.py |
| SLA tier-2 escalation + per-channel ACK | 🔴 enterprise-only | ✅ sla.py |
| Temp-Closed state | flagged missing | ✅ case_state.py |
| pgvector no-code KB | not conceived | ✅ kb_* routers |
| Persona-driven bot + WhatsApp brain-swap + language | not conceived | ✅ orchestrator + chat_turn |

Still genuinely open: Customer 360 / DMS-TSP (🔴 Not started), RBAC (🟠 Designed), reports Tier-2 tabs/endpoints (🟠 Designed), unified no-code settings UI (backlog), SSI survey workflow (🔴 out of current scope).

## 11. Recommended next steps (priority order)

- Customer 360 / DMS + TSP — escalate to PROTON for API access + data contracts; scope a design spike (biggest gap, external dependency).

- Resolve the Zendesk-vs-Chatwoot FAQ-source decision (§8 item 2) — it affects the whole FAQ+AI cluster’s grounding.

- RBAC — begin Phase 1 of 2026-07-27-own-sla-audit-rbac (design accepted).

- Reports Tier-2 — expose the existing BigQuery views (#33/#34/#35) as endpoints + native report tabs (Phase B of the reports-merge spec).

- Confirm the four XLSX source ambiguities (§8) and request the Escalation Policy document before certifying §5 conformance.

- Wire escalation email attachments (§5) — decide the attachment source (Chatwoot message attachments on the escalated conversation) and plumb them through the notifier’s existing attachments param.

- Scope SSI — decide whether the e.MAS SSI survey workflow is in or out of the Chatwoot platform’s remit.