TECHNICAL PROPOSAL  ·  STATEMENT OF WORK

For Customer Complaint Management System

in Google Cloud Platform

Prepared for:

{{TBD - PRO-NET full legal entity name (contract party)}}

PROTON e.MAS  ·  Customer Operations

Prepared by:

Devoteam G Cloud

Date: {{TBD - proposal date}}

In response to RFP 2026_028  ·  Confidential

1.  Company Profile

Devoteam is a leading consulting firm focused on digital strategy, tech platforms, cybersecurity and business transformation. Devoteam G Cloud is Devoteam's Google pillar, and has more than 400+ talents globally, with over 600+ certifications. We are a premier managed services partner and authorized training partner, and we handle all end to end from enablement, solution design, implementation, and project operations. We work with customer-operations and contact-centre platforms in the automotive and mobility sector, and are familiar with Malaysia's Personal Data Protection Act 2010 and its implications for customer data held in cloud infrastructure. {{TBD - add one verifiable Devoteam automotive or contact-centre client reference, or delete this sentence; do not ship an unevidenced sector claim}}

Here are some reasons why you should collaborate with Devoteam:

Expertise and Experience:

Deep Google Cloud Expertise: Devoteam has over 600 Google Cloud experts and 13 years of experience working with the Google Cloud platform. They have a deep understanding of the Google Cloud ecosystem and can help you navigate the complexities of cloud migration, implementation, and management.

Global Reach: Devoteam has a global presence with offices in 18 countries, allowing them to provide local support and expertise to clients around the world.

Industry-Specific Expertise: Devoteam has experience working with a wide range of industries, including Telco, Financial Services, and Retail. They understand the unique challenges and opportunities faced by different industries and can tailor their solutions accordingly.

Comprehensive Services:

End-to-End Cloud Solutions: Devoteam offers a comprehensive suite of services, including cloud strategy, cloud migration, cloud optimization, cloud security, and cloud managed services. They can help you with every aspect of your cloud journey, from planning to implementation and ongoing support.

Managed Services: Devoteam offers managed services that can help you free up your internal resources and focus on your core business. They can manage your Google Cloud environment, ensuring that it is always secure, reliable, and performing at its best.

Innovation and Agility: Devoteam is committed to innovation and uses the latest technologies and methodologies to deliver value to its clients.

Strong Partner Ecosystem:

Google Cloud Partner of the Year: Devoteam has been recognized as a 5x Google Cloud Partner of the Year, demonstrating their commitment to customer success and their expertise in Google Cloud.

Strong Partnerships: Devoteam has a strong network of partners, one of them is Google Cloud. This allows them to provide a wide range of solutions and services to their clients.

Value for Money:

Competitive Pricing: Devoteam offers competitive pricing and flexible payment options to meet the needs of its clients.

Value-Driven Approach: Devoteam is committed to delivering value to its clients. They focus on helping clients achieve their business goals and providing a return on investment.

Cybersecurity Expertise:

Cybersecurity Consulting and Audit: Devoteam has a strong emphasis on cybersecurity and offers services such as penetration testing, application development, and security audits.

Before submission - verify The corporate figures in this section (400+ talents, 600+ certifications, 600 Google Cloud experts, 13 years, 18 countries, 5x Partner of the Year) are carried from Devoteam collateral and are internally inconsistent on the talent count. Refresh them against current collateral before this document goes to PRO-NET, and resolve the {{TBD}} in the industry credential sentence above.

2.  Proposed Solution

PROTON e.MAS is scaling an electric-vehicle business in Malaysia, and customer expectation is scaling with it. Buyers who research, book and service a vehicle digitally expect the same immediacy when something goes wrong - an answer in the language they wrote in, on the channel they chose, without repeating themselves. As the fleet grows, complaint volume grows with it, and the operation that handles those complaints becomes a visible part of the brand rather than a back-office function.

Today PRO-NET runs customer complaint handling across five channels - WhatsApp, email, telephony, Facebook Messenger and Instagram - on a per-seat SaaS CRM. PRO-NET's own assessment, stated in RFP 2026_028, is that the current system is limited in integration and dashboards and lacks major functions. Those three limitations compound each other: because the CRM is not integrated with the Dealer Management System or the Vehicle Telematics platform, an agent taking a call cannot see the customer's vehicle, service history or open repair order, and must ask the customer for information PRO-NET already holds. Because the dashboards are limited, the pattern behind repeated complaints is not visible until it is large. And because escalation to dealers is not systematically timed, the moment a case leaves PRO-NET's own team is the moment it stops being measurable.

The operational cost of that is specific and measurable. RFP 2026_028 sets a 2-hour dealer first-response target, an 8-hour escalation to the higher-level manager and a 48-hour unresolved-case alert; Appendix B sets a 20-second call answer target, a 2-working-hour agent acknowledgement on transferred social cases and a 4-working-hour email status update; and the SSI process targets an SSI score above 90% with a response rate above 45%. Each of those is a number the current platform cannot reliably enforce or evidence - the escalation timestamps, business-hours-aware SLA clocks and dealer league tables required to manage against them do not exist. Where a dealer disputes a turnaround figure, there is no system-recorded escalation timestamp to settle it. {{TBD - insert PRO-NET's current monthly case volume, agent headcount, average first-response time and current SLA attainment; these figures materially strengthen this section and should be requested at Discovery}}

The direction PRO-NET has set in the RFP is the right one: consolidate every channel into one platform, route automatically to the right owner, put a knowledge base and AI in front of the routine questions, and instrument the whole lifecycle so the operation can be managed on evidence. Devoteam proposes to meet that with a self-managed, AI-native complaint management platform running on Google Cloud inside PRO-NET's own tenancy: an open-source CRM core extended with a Google Gemini and Vertex AI layer, configured directly against the Appendix A case taxonomy and the Appendix B channel process flows. It is not a greenfield build - the platform was demonstrated to PRO-NET's team on 28 July 2026, and this engagement is configuration, gap closure, integration and migration against a working system.

The architecture choice is also a commercial one, and it is what makes this scale. A per-seat SaaS CRM prices growth: every additional agent, every premium feature and every AI resolution adds recurring cost, which is precisely the wrong cost curve for a contact centre that must expand as the fleet grows. A self-managed platform prices infrastructure instead. PRO-NET can add agents at a seasonal peak with no licensing consequence, retain seven years of operational data without a per-gigabyte archive charge, add the sixth and seventh channel without a contract negotiation, and extend the same platform to other business units - because the conversations, the knowledge base, the AI prompts and the analytics warehouse all sit in infrastructure PRO-NET owns.

2.2  Proposed Architecture

The target architecture, tier by tier, from customer contact through to management reporting:

| CUSTOMER CHANNELS · inbound and outbound |  |  |  |
| --- | --- | --- | --- |
| WhatsApp text + voice notes, attachments | Telephony / IVR 1300-888-877, RSA routing | Email e.mascentre@pronet.my | Facebook & Instagram Meta Business messaging |

▼

EDGE · TLS, routing, per-tenant entry

Cloud Load Balancing + Caddy TLS termination, routing, per-tenant entry point

▼

| APPLICATION · GKE Standard - containerised, node-pool control |  |  |
| --- | --- | --- |
| CRM core (GKE) agent workspace, case management, live chat | agent service (GKE) webhook sync, AI orchestration, SLA timers | backend service (GKE) Gemini agent, knowledge base, routing, metrics |

▼

| AI · DATA · STATE · managed Google Cloud services |  |  |  |
| --- | --- | --- | --- |
| Vertex AI - Gemini drafts, classify, same-language reply, multimodal | Vertex AI Search + pgvector KB grounding - traceable, not a black box | Cloud SQL (PostgreSQL, HA) CRM database, per-tenant knowledge base | Memorystore · Cloud Storage queues, attachments, call recordings |

▼

| INTEGRATION · PRO-NET systems of record |  |
| --- | --- |
| Dealer Management System customer, vehicle, service history, open RO | Vehicle Telematics (TSP) vehicle telemetry and status |

▼

| CONSUMPTION · reporting and analytics |  |  |
| --- | --- | --- |
| BigQuery analytics warehouse, 7-year history | Power BI executive and operational reporting | In-platform dashboards live supervisor and agent views |

▼

CROSS-CUTTING - Secret Manager · Cloud KMS (customer-managed keys) · Cloud Monitoring & Logging · automated backups and cross-region DR · append-only audit trail on write-once storage · RBAC and MFA/SSO · multi-tenant isolation (per-tenant namespaces, node pools and isolated databases)

Region: asia-southeast1 (Singapore), the nearest full-service Google Cloud region; the Malaysia region is not yet generally available. A PDPA cross-border transfer assessment is produced at Discovery, and migration to a Malaysian region is committed when one reaches general availability, should PRO-NET require it.

How a complaint moves through the architecture

Customer channels. A customer reaches PRO-NET on WhatsApp, by calling 1300-888-877, by email to e.mascentre@pronet.my, or through Facebook Messenger or Instagram. Every channel terminates on the same platform and resolves to the same customer record, so a customer who calls after sending a WhatsApp message is not a new contact. Voice calls enter through the IVR, where a real-time Gemini Live voice agent handles the conversation, transcribes it in the language spoken, and routes to a live agent or to the RSA path based on what the caller says rather than on menu key presses.

Edge. Cloud Load Balancing and Caddy terminate TLS and route traffic to the correct tenant. This is also where per-tenant isolation begins: each tenant has its own entry point, its own namespace and its own database, so PRO-NET's data is separated at the infrastructure layer, not by an application-level filter.

Application. Three containerised services run on GKE Standard. The CRM core carries the unified agent workspace, case management and conversation state. The agent service handles webhook ingestion, AI orchestration, SLA timers and the escalation ladder - it is what fires the 2-hour, 8-hour and 48-hour triggers against business hours. The backend service hosts the Gemini agent, the knowledge base, the routing rules and the metrics pipeline. Running on GKE Standard rather than a serverless platform is deliberate: it gives node-pool level control over the resources a real-time voice workload needs, and keeps per-tenant isolation enforceable.

AI, data and state. Vertex AI serves Gemini for reply drafting, classification, sentiment, summarisation and multimodal understanding of customer photos and video. Grounding runs against Vertex AI Search and a pgvector store holding PRO-NET's own FAQ and knowledge base - so an AI answer can be traced to the source entry that produced it, which is what makes the accuracy calibration cycle possible. Cloud SQL for PostgreSQL in a high-availability configuration holds the CRM database; Memorystore carries queues and session state; Cloud Storage holds attachments, transcripts and call recordings under lifecycle rules aligned to the 7-year retention obligation.

Integration. The DMS and TSP connectors call PRO-NET's systems of record to populate the Customer 360 card - personal information, vehicle details, service history and open repair orders - and write case activity back. The card renders immediately from data the platform already holds and each external section loads asynchronously behind a short-lived cache and a circuit breaker, so a slow system of record degrades one panel rather than blocking the agent.

Consumption. Case, interaction, SLA, CSAT/NPS and AI-performance data streams into BigQuery, which is the analytics warehouse and the single source for Power BI. Supervisors work from live in-platform dashboards; management works from Power BI reports built to the Appendix C1 and C2 formats; scheduled exports go out as PDF and Excel on a per-recipient schedule.

Cross-cutting. Secrets are held in Secret Manager, data is encrypted at rest with customer-managed KMS keys and in transit with TLS 1.2+, and every notification, acknowledgement, escalation and status change is written to an append-only audit trail on write-once storage with a retention lock. Monitoring and alerting run continuously, including on the RSA path, which is engineered to remain available through the 00:00-04:00 maintenance window.

Taken together, this architecture gives PRO-NET a complaint operation where every channel lands in one place, every case carries the customer's full context, every escalation is timed and evidenced, and every AI decision is recorded and measurable - all running on infrastructure PRO-NET owns, priced on consumption rather than on headcount, and extensible to new channels, new business units and new markets without a licensing negotiation.

2.3  Solution Components

The components below are the ones in scope for this engagement, described in the order a complaint flows through them. Google Cloud managed services are used wherever one exists, so that PRO-NET's operational burden after handover is configuration rather than infrastructure maintenance, and so that the platform inherits Google's own availability commitments (section 5.4).

2.3.1  Omni-Channel Intake

All five channels required by RFP section 2.1.2 terminate on one platform against one customer record: WhatsApp text and voice notes through the WhatsApp Business API, telephony and IVR with call recording, email over IMAP/SMTP on PRO-NET's own domain, and Facebook Messenger and Instagram through Meta Business messaging.

Each channel is configured to its own process flow from Appendix B - the AI disclaimer, the business-hours check, the idle-warning and auto-close timings, the resolution confirmation and the rating survey - so the SOP PRO-NET already operates is what the platform enforces, rather than a vendor's default behaviour that PRO-NET must adapt to.

2.3.2  Unified Agent Workspace

One interface for every channel, with the conversation, the case, the Customer 360 card and the AI assist panel on a single screen. Voice is handled inside the same workspace - answer, transfer, mute and hold - with the live transcript rendering as the caller speaks, so an agent never switches applications mid-interaction.

Inbound work raises an in-app and desktop notification, and agent state (availability, channel priority, current load) drives assignment so work is never routed to an agent who cannot take it.

2.3.3  Vertex AI and Gemini - the AI layer

Gemini serves every AI function in the platform: conversational handling on chat and voice, reply drafting for agents, case classification against the Appendix A taxonomy, sentiment and urgency detection, conversation summarisation, and multimodal understanding of customer-shared photos and video.

Language coverage spans English, Bahasa Malaysia, Chinese and Tamil, with the model detecting and answering in the customer's own language including colloquial and abbreviated Malay. Consumption is billed from PRO-NET's own Google Cloud account at Google's published rates - there is no per-resolution or per-conversation AI charge from Devoteam, and token and audio usage is recorded per conversation so cost is attributable and controllable.

2.3.4  Knowledge Base and FAQ - Vertex AI Search with pgvector

Operator-authored FAQ entries and uploaded source documents are indexed into a vector store and served through Vertex AI Search, so AI answers are grounded on PRO-NET's own content rather than on general web knowledge.

The CRM team maintains the knowledge base directly and in real time, with bulk CSV import for large revisions. Because every AI answer records the knowledge it retrieved, an incorrect answer is traceable to the entry that caused it - which is what makes the calibration cycle a measurement exercise rather than guesswork.

2.3.5  Rule Engine, Escalation and SLA

The rule engine resolves the Person-In-Charge from case category, division and dealer, using routing maps that PRO-NET administrators maintain themselves. Escalation issues the email to the PIC with the configured CC group and the optional WhatsApp alert.

SLA timers implement the RFP's escalation matrix - 2-hour first response, 8-hour manager escalation, 48-hour unresolved alert - measured against configured business hours and public holidays. The escalation timestamp is stamped on the case when a dealer escalation is raised, which is what makes the dealer first-response and turnaround reporting in requirement 4.59 defensible when a figure is disputed.

2.3.6  Customer 360 and DMS/TSP Integration

A configurable integration layer calls PRO-NET's Dealer Management System and Vehicle Telematics platform to assemble the Customer 360 card: personal information, vehicle details, service history and open repair orders, alongside the complete cross-channel interaction history the platform holds natively.

The card is triggered automatically on inbound contact and matched on caller number, WhatsApp number, vehicle registration number or chassis number. Endpoints, credentials and field mappings are administrator-configurable, so a change to a DMS field does not require a Devoteam release.

2.3.7  Case Management and Taxonomy

The Appendix A hierarchical taxonomy - Case Category, Case Division and four further levels across Sales, Product, Network, Charging and Apps - is loaded at configuration and maintained thereafter by PRO-NET administrators, with bulk import for large revisions.

The case lifecycle carries New, Assigned, WIP, Pending Customer, Higher Escalation, Temporarily Closed, Resolved and Closed, with role-enforced transitions. Historical cases retain the category assigned at the time, so reporting stays coherent across a taxonomy change.

2.3.8  BigQuery Analytics Warehouse

Case, interaction, SLA, CSAT/NPS and AI-performance data streams into BigQuery, which holds the full operational history for the 7-year retention period and serves as the single governed source for all reporting.

Because it is PRO-NET's own warehouse, the data is available to PRO-NET's analysts and to any future BI or data-science initiative without an export request or a vendor API quota.

2.3.9  Power BI Reporting

A governed Power BI dataset over BigQuery with row-level security aligned to the platform's roles, carrying the full report set required by RFP requirements 4.49 to 4.82 and built to the formats already in use in Appendix C1 (monthly) and C2 (weekly).

Scheduled distribution sends PDF and Excel exports to management on a per-recipient schedule with per-recipient data scoping. PRO-NET's own BI team can build further reports on the same dataset without vendor involvement.

2.3.10  Security, Identity and Audit

Role-based access control with granular function and data permissions, MFA and federation to PRO-NET's corporate identity provider, encryption at rest with customer-managed KMS keys and in transit with TLS 1.2+, and PII masking applied on display, on export and in AI prompt payloads.

An append-only audit trail on write-once storage with a retention lock records every notification, acknowledgement, escalation and status change with actor, timestamp, SLA state and remarks, satisfying the tamper-evidence requirement at RFP 2.2.5 and 3.2.6.

2.4  Scope of Works

The following Project has been identified to address the following scope:

Phase 1  -  Mobilisation and Discovery

Project kick-off with the Steering Committee and Working Group; governance, communication plan and RAID log established.

Requirements workshops against RFP 2026_028, the Appendix A case taxonomy and the Appendix B channel process flows, producing the Business Requirements Document.

Develop-versus-integrate boundary confirmed per component and recorded.

DMS and TSP data contract, field mapping and response-time expectations agreed with PRO-NET; sandbox access requested.

PII classification and masking rules agreed; PDPA cross-border transfer assessment for the Singapore region.

Solution architecture, GCP landing-zone design and the Technical Design Document.

Legacy data profiling and the migration plan; Test Plan drafted.

Phase 2  -  GCP Foundation and Provisioning

GCP project, VPC, IAM and landing zone provisioned from infrastructure-as-code.

GKE Standard cluster and node pools; Cloud SQL in high-availability configuration; Memorystore; Cloud Storage; BigQuery; Artifact Registry.

CI/CD pipeline, Secret Manager, Cloud KMS keys and the monitoring and alerting baseline.

Three environments stood up - Development, UAT and Production - with environment smoke tests and access handover.

Phase 3  -  Core Platform Configuration and Channel Integration

Platform deployed across all three environments.

All five channels wired and configured to their Appendix B process flows: WhatsApp (text and voice), telephony and IVR including RSA routing and call recording, email with the one-acknowledgement-per-thread rule, Facebook Messenger and Instagram.

Appendix A case taxonomy loaded; business hours and the Malaysian public holiday calendar configured.

SLA policies, the PIC and dealer routing maps, recipient groups and the escalation ladder configured, including the 2-hour, 8-hour and 48-hour timers.

Roles, permissions and PII masking rules configured; MFA and SSO federation to PRO-NET's identity provider.

Phase 4  -  Gap Closure and Build

DMS and TSP connectors, the Customer 360 card population and the automatic screen-pop on inbound contact.

Agent management build: the eight named agent statuses, availability monitoring with the 10-minute and 1-hour threshold alerts, follow-up reminders, timeout warnings and audible alerting.

AI-powered duplicate case detection and merging on mobile number, email, vehicle registration number and chassis number, with PIC notification on merge.

Agent-facing translation surface across English, Bahasa Malaysia, Chinese and Tamil.

One-click FAQ insertion into the composer; attachment carriage on escalation emails.

Email delivery-status tracking with failure alerting, and the send-delay and retraction workflow offered in place of email recall.

AI activity monitor console for administrators.

Phase 5  -  AI Enablement, Analytics and Reporting

AI persona, guardrails and lifecycle messages configured; PRO-NET FAQ and knowledge-base content loaded and indexed.

Multimodal image and video understanding, sentiment analysis and conversation summarisation enabled and tuned.

First AI calibration cycles executed with written scorecards against agreed baselines for transcription accuracy, language match, sentiment classification, FAQ match precision and summary accuracy.

BigQuery warehouse, data pipelines and semantic layer.

Power BI workspace, dataset and the full report set at requirements 4.49 to 4.82, built to the Appendix C1 and C2 formats; scheduled distribution and the anomaly warning dashboard.

Phase 6  -  Testing, Training and UAT

SIT executed against the PRO-NET-agreed test script: functional coverage, all five channel flows, escalation matrix and timers, integration contracts, RBAC, performance against the 3-second Customer 360 budget, and failure paths. SIT report issued and exit signed.

Role-based on-site training for frontline agents, supervisors and system administrators, with manuals, hands-on exercises, train-the-trainer and session recordings.

UAT with Devoteam environment support, daily defect triage and same-cycle fixes; UAT report and acceptance sign-off.

Phase 7  -  Data Migration

Legacy assessment and profiling; field mapping and category cross-walk to the Appendix A taxonomy; cleansing and transformation rules agreed.

Full dress-rehearsal migration into UAT with record-count, checksum and attachment reconciliation, reviewed and signed.

Final delta synchronisation of open legacy complaints executed at cutover, with a cutover reconciliation report as a signed gate.

Phase 8  -  Cutover, Go-Live and Post-Implementation Support

Production readiness review; disaster-recovery restore test executed and evidenced before go-live.

Cutover executed against the Production Deployment Checklist with a defined rollback decision point and named owner.

30-day hypercare with a dedicated engineering team, on-site for the first week and for any Critical (P1) incident, daily stand-ups and a live defect board.

Legacy platform decommission and licence termination.

180-day warranty support, including AI prompt and knowledge-base optimisation and monthly calibration cycles.

Documentation handover, knowledge transfer and project close-out.

3.  Project Timeline and Deliverables

3.1  Timeline

Ten weeks from kick-off to go-live, followed by 30 days of hypercare and a 180-day warranty period. Phases overlap where they safely can - migration runs alongside testing, and the AI and analytics workstream alongside the core build - which is what makes the schedule achievable without compressing UAT.

| Phase | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | Hypercare | Warranty |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mobilisation & Discovery | █ | █ |  |  |  |  |  |  |  |  |  |  |
| GCP Foundation |  | █ | █ |  |  |  |  |  |  |  |  |  |
| Core Platform & Channels |  |  | █ | █ | █ | █ |  |  |  |  |  |  |
| Gap Closure & Build |  |  |  | █ | █ | █ | █ |  |  |  |  |  |
| AI, Analytics & Power BI |  |  |  | █ | █ | █ | █ |  |  |  |  |  |
| Testing, Training & UAT |  |  |  |  |  |  | █ | █ | █ |  |  |  |
| Data Migration |  |  |  |  |  | █ | █ | █ | █ |  |  |  |
| Cutover & Go-Live |  |  |  |  |  |  |  |  |  | █ |  |  |
| Hypercare (30 days) |  |  |  |  |  |  |  |  |  |  | █ |  |
| Warranty (180 days) |  |  |  |  |  |  |  |  |  |  |  | █ |

3.2  Deliverables

The following deliverables are produced by this engagement. Each is mapped to the phase that produces it and, where applicable, to the RFP section 10 payment milestone it evidences. Every deliverable is issued in draft for PRO-NET review before the formal sign-off request.

| Deliverable | Phase | Milestone evidenced |
| --- | --- | --- |
| Project Kick Off Deck and project plan | 1 | Mobilization (15%) |
| Business Requirements Document (BRD) | 1 | Requirements Sign-off (15%) |
| Technical Design Document (TSD) | 1 | Requirements Sign-off (15%) |
| Solution Architecture document | 1 | Requirements Sign-off (15%) |
| Migration Plan and legacy data profile | 1, 7 | - |
| PDPA cross-border transfer assessment | 1 | - |
| API Integration Document (DMS, TSP, BI) | 4 | - |
| Approved Test Plan and test scripts | 1, 6 | - |
| AI Calibration Scorecards | 5 | - |
| Power BI report pack (requirements 4.49-4.82) | 5 | - |
| SIT / QA Report with signed exit | 6 | Gates entry to UAT |
| Training Manuals (agent, supervisor, administrator) | 6 | - |
| UAT Report and acceptance sign-off | 6 | UAT Sign-off (40%) |
| Data Reconciliation Report (rehearsal and cutover) | 7 | - |
| Production Deployment Checklist | 8 | Go-Live (20%) |
| System Configuration Document | 8 | Go-Live (20%) |
| System Operation Manual and runbooks | 8 | Go-Live (20%) |
| Fault Handling Document | 8 | - |
| DR runbook and evidenced restore test | 8 | - |
| Hypercare Exit Report | 8 | - |
| Project Completion Certificate | 8 | Project Close Out (10%) |
| Snag / Punch List and Project Close Document | 8 | Project Close Out (10%) |

All documents are delivered in source-editable form so PRO-NET can maintain them after handover.

4.  Out of Scope

Following activities and tasks are considered out of scope:

Development, enhancement or maintenance of the Dealer Management System, the Vehicle Telematics platform, or the e.MAS mobile application themselves. This engagement integrates with them; they remain PRO-NET-owned systems.

Provision of DMS, TSP or e.MAS API specifications, credentials or sandbox environments - a PRO-NET dependency.

Microsoft Power BI licences (Pro or Premium) for report authors and consumers, under PRO-NET's existing Microsoft agreement.

Telephony carrier contracts, number porting fees, call charges and per-message channel charges (WhatsApp Business API, Meta messaging). These are pass-through third-party costs.

Google Cloud infrastructure and Vertex AI consumption charges, which are billed directly to PRO-NET's own Google Cloud account.

Meta Business verification of PRO-NET's Facebook and Instagram business identity, which only PRO-NET can complete; Devoteam supports the process but the verification turnaround is controlled by Meta.

Migration of data not present in the agreed legacy export, and remediation of legacy data quality issues beyond the agreed cleansing rules.

Agent workstations, headsets, local network, internet connectivity and desktop software.

Languages beyond the four specified in RFP requirement 4.3 (English, Bahasa Malaysia, Chinese, Tamil).

Changes to PRO-NET's corporate email infrastructure or identity provider beyond establishing the connection to the platform.

Contact centre staffing, workforce management and day-to-day operation of the complaint handling process.

Regulatory certification, external audit or legal opinion. Devoteam implements the controls and provides evidence; certification remains PRO-NET's.

Ongoing Application Managed Services after the 180-day warranty period, which are described in section 6 and priced separately.

Any requirement marked Non-compliant in the RFP compliance response, specifically requirement 4.40 (email recall to external recipients), for which an alternative is delivered.

5.  Project Implementation

5.1  Agile Methodology

The team executes in an agile way, using weekly sprints with demos at the end of each sprint, but still having milestones.

Starting with a thorough assessment and preparation stage, the team then dives into brainstorming, generating ideas and defining the core functionalities of the product. The subsequent phases focus on conceptual design and technical architecture, ensuring the product's viability and adherence to user needs.

Finally, the product is built and deployed, marking the successful completion of the Agile sprint. This iterative approach, using sprints of one week, allows for continuous improvement and adaptability to changing requirements, while still maintaining clear milestones for progress tracking. This methodology promotes a collaborative and flexible development environment, ensuring that the final product meets the ever-evolving demands of the users.

For this engagement the hybrid is explicit: the contractual spine - Discovery and requirements sign-off, the architecture blueprint, the SIT and UAT gates and the section 10 payment milestones - is sequential and formally signed, while build and configuration run in weekly sprints with a working demonstration on the UAT tenant at the end of each. This matters for a complaint system: the escalation matrix and the case taxonomy always change once operators see them working, and an iterative build absorbs that without a change request.

5.2  Change Management and Project Communication

All change requests that arise within this project will be assessed by all parties, Change Request Documents will be created by Devoteam and approved and informed by {{TBD - PRO-NET full legal entity name (contract party)}} before entered in the development and implementation state by Devoteam. Document Approval will be Project Manager in Devoteam side and Authorized Person by PRO-NET.

Proper communication channels are important to discuss, decide, notify and escalate issues. As we have agile methodology, we conduct sprint planning at the beginning of each sprint. If required, we conduct daily stand-up.

5.3  Channels

Email: Primary and formal channel for notification, request and escalation.

Sprint planning: backlogs grooming, assignment and update/review at the beginning of each sprint.

Sprint review: MVP demo and update/review at the end of each sprint.

Final presentation: Final of the project.

5.4  Google Cloud Platform Service Level Agreement

Google Cloud Platform (GCP) has a strong commitment to providing reliable and high-performance services to its customers. To ensure that our products meet the demanding needs of businesses, we have implemented rigorous Service Level Agreements (SLAs) that guarantee specific levels of availability, performance, and operational support. These SLAs provide customers with confidence in the reliability and stability of GCP's infrastructure, allowing them to focus on their core business objectives without worrying about disruptions or downtime.

| Product | Monthly Uptime Percentage | Reference |
| --- | --- | --- |
| Google Kubernetes Engine (regional cluster control plane) | >= 99.95% | https://cloud.google.com/kubernetes-engine/sla |
| Cloud SQL (Enterprise edition with HA) | >= 99.95% | https://cloud.google.com/sql/sla |
| Cloud SQL (Enterprise Plus edition with HA) | >= 99.99% | https://cloud.google.com/sql/sla |
| BigQuery | >= 99.99% | https://cloud.google.com/bigquery/sla |
| Cloud Storage (Standard) | >= 99.9% | https://cloud.google.com/storage/sla |
| Vertex AI | {{TBD - verify current figure}} | https://cloud.google.com/vertex-ai/sla |
| Memorystore for Redis (Standard tier) | {{TBD - verify current figure}} | https://cloud.google.com/memorystore/docs/redis/sla |

The GKE and Cloud SQL figures above were verified against Google's published SLA pages on 5 August 2026. The BigQuery and Cloud Storage figures are carried from Devoteam's template of record. The two marked for verification must be read from their SLA pages and entered before this document is issued - SLA terms are versioned and do change, and a figure typed from memory is a contractual exposure.

6.  Post Implementation (Optional)

The 30-day hypercare period and the 180-day post-production warranty are included in the engagement priced in section 2.4 and are not optional. This section describes the ongoing Application Managed Service that applies after the warranty expires, which is quoted separately.

6.1  Google Cloud Platform Premium Support

Tier confirmation required Devoteam's template carries an inconsistency here, resolved rather than reproduced: the heading previously said "Enhanced Support" while the body described Premium Support. These are different Google Customer Care tiers with different response commitments and different prices. The section below describes Premium Support, whose 1-hour P1 response is what PRO-NET's own section 9 severity model depends on. Confirm the tier PRO-NET is purchasing before issue.

Google Premium Support offers unlimited technical support for outages and defects, unexpected product behavior, product usage questions and billing issues.

When managing support cases as a Premium Support customer, you have access to the following features:

P1 response SLO: For Priority 1 (P1) support cases, receive the first meaningful response within 1 hour.

24/7 availability: Receive support 24 hours a day, 7 days a week (24/7) for cases of certain priority and language.

Language support: Request support across multiple languages, including English, Japanese, Mandarin Chinese, Korean, and French.

Case escalation: Escalate to request additional attention for ongoing support cases.

| Priority | Target Initial Response Times |
| --- | --- |
| P1 | 1 hour |
| P2 | 4 hours |
| P3 | 8 hours* |
| P4 | 8 hours* |

* during the Hours of Operation

6.2  Devoteam Support and Managed Services

Devoteam Support offers unlimited technical support for outages and defects, unexpected product behavior, product usage questions and billing issues.

Incident Management

| Incident Management | Devoteam | Customer |
| --- | --- | --- |
| Perform 24x7 incident management support | R, A | C, I |
| Generate incident tickets based on events | R, A, C, I | R, C, I |
| Evaluate and categorize incidents for prioritization | R, A, C | I |
| Respond to and remediate incidents within agreed SLO / KPI | R, A, C | I |
| Manage incident escalation to Google via Partner-led Premium Support | R, A, C | I |
| Support and troubleshoot incidents for tier 1 end-users | I | R, A, C |
| Manage and/or resolve incidents outside the scope of the managed assets on cloud platform | I | R, A, C |

R = Responsible, A = Accountable, C = Consulted, I = Informed. Tier-1 end-user support and anything outside the managed assets remain PRO-NET's responsibility.

Service Level Agreement - governing terms

PRO-NET's own severity model and response and resolution targets, set out in RFP 2026_028 section 9.0, are accepted in full and govern this engagement. They are stricter than Devoteam's standard support table and supersede it. They apply during hypercare, throughout the 180-day warranty, and under the managed service thereafter.

| Severity | Target Response Time | Target Resolution Time | Coverage |
| --- | --- | --- | --- |
| Critical (P1) | < 30 minutes | < 2 hours | 24/7 on-call; on-site attendance for every P1 |
| Major (P2) | < 1 hour | < 4 hours | 24/7 on-call |
| Moderate (P3) | < 4 hours | < 24 hours | Staffed business hours |
| Minor (P4) | < 24 hours | < 5 days | Staffed business hours |

Commercial note - stricter than Devoteam standard Devoteam's standard managed-service table commits to a 3-hour P1 resolution on an 8x5 basis. RFP section 9.0 requires a 2-hour P1 resolution with 24/7 availability. This proposal commits to the stricter figure, which carries a staffing cost that must be reflected in the managed-service price. This is stated here so the commitment is deliberate rather than inherited from boilerplate.

Staffed support runs 08:00 to 17:30 MYT (Malaysia Time, UTC+8), Monday to Friday, aligned to PRO-NET business hours per RFP 8.1.3, with a 24/7 on-call rotation for P1 and P2 and 24/7 automated monitoring of the platform and the RSA path. Weekend and national holiday coverage for P3 and P4 is excluded unless full 24/7 staffed coverage is contracted as a priced option.

Devoteam Support Contact Channel

Devoteam provide customer with support contact channel such as,

Support Portal: New cases can be opened via the link: {{TBD - Devoteam support portal URL}}

Email: You can contact our services by sending an email to: {{TBD - Devoteam support email}}

Phone and WhatsApp: {{TBD - Devoteam support hotline and WhatsApp number, required by RFP 8.1.2}}

Service Level Infrastructure Uptime

Devoteam will pass through any applicable service level agreement pertaining to any Google product or services purchased by the Customer. Devoteam does not provide any uptime or availability guarantees besides those defined by Google.

Escalation Flow

| Flow | PIC Name |
| --- | --- |
| Level 1 | Support Email ( {{TBD - Devoteam support email}} ) |
| Level 2 | {{TBD - Service Delivery Manager name}} ( {{TBD - SDM email}} ) |
| Level 3 | {{TBD - L3 escalation contact 1}} ( {{TBD - L3 contact 1 email}} ) {{TBD - L3 escalation contact 2}} ( {{TBD - L3 contact 2 email}} ) |

Notes : The name of personnel in the table can be adjusted based on Devoteam policy, and Devoteam will be informed to the customer at least 10 working days prior.

Hierarchical Escalation

The hierarchical escalation of the incident should be performed whenever any of the following situations occur:

the agreed time for the recovery of the service should be approached without any prospect of such occurrence;

there are obstacles to the recovery of the service within the agreed time, created by the end customer, other support teams or any other unforeseen factor;

there is a widespread and high impact on the service or business of the end customer;

a VIP user is affected (eg a member of the Customer's executive leadership);

there is a hierarchical escalation of the incident in the structure of the final customer;

Hierarchical escalation according to priority and SLA evolution is defined in the matrix below. Escalation is done manually via phone or by email.

| Priority | SLA Consumption 50% | SLA Consumption 75% | SLA Consumption 100% |
| --- | --- | --- | --- |
| P1 Critical | Technical Lead | Technical Lead Service Delivery Manager | Technical Lead Service Delivery Manager Technical Account Manager |
| P2 High | Technical Lead | Technical Lead Service Delivery Manager | Technical Lead Service Delivery Manager Technical Account Manager |
| P3 Medium |  | Technical Lead Service Delivery Manager | Technical Lead Service Delivery Manager Technical Account Manager |
| P4 Low |  | Technical Lead | Technical Lead Service Delivery Manager |

Roles

| Roles Name | PIC Name |
| --- | --- |
| Technical Lead | {{TBD - Technical Lead name}} ( {{TBD - Technical Lead email}} ) |
| Service Delivery Manager | {{TBD - Service Delivery Manager name}} ( {{TBD - SDM email}} ) |
| Technical Account Manager | {{TBD - Technical Account Manager name}} ( {{TBD - TAM email}} ) |

Notes : The name of personnel in the table can be adjusted based on Devoteam policy, and Devoteam will be informed to the customer at least 10 working days prior.

6.3  Scope of Works for Maintenance and Managed Service

The scope of the managed service includes both proactive preventive actions and reactive corrective measures, ensuring PRO-NET receives ongoing support for the Customer Complaint Management System, minimises downtime across all five customer channels, and sustains the accuracy and effectiveness of the AI layer and knowledge base as complaint patterns, dealer networks and vehicle models change. It covers the platform, the channel integrations, the DMS and TSP connectors, the analytics warehouse and the reporting layer.

Preventive Maintenance:

System Updates and Security Patches: Regularly applying software updates and security patches to ensure system stability, performance, and compliance.

System Optimization: Optimizing system configuration, tuning databases, and allocating resources effectively for optimal performance.

Data Integrity Checks: Regularly checking the integrity of the data to ensure accuracy and prevent data corruption.

Security Audits: Performing routine security audits to ensure compliance with security standards and identify potential vulnerabilities.

AI Calibration and Knowledge Base Health: Monthly calibration cycles scoring transcription accuracy, language match, sentiment classification, FAQ match precision and summary accuracy against agreed baselines, with a written scorecard; knowledge-base gap analysis driven by unresolved enquiries; review of grounding and safety-filter configuration.

Disaster Recovery Testing: Restore tests executed and evidenced every six months, with the result reported.

Corrective Maintenance:

Prompt Response to Issues: Quickly addressing system issues, bugs, or hardware failures to minimize downtime and impact on operations.

Data Recovery: Implementing recovery procedures from backups to restore data integrity and system functionality in case of failures.

Root Cause Analysis: Investigating issues to identify the underlying causes and implement corrective measures to prevent recurrence.

Managed Services:

On-Demand Support: Providing support and assistance to PRO-NET's IT team on-demand, including troubleshooting issues, addressing questions, and resolving problems.

8x5 Onsite Support: Offering on-site support services, including troubleshooting complex issues and providing expert assistance during system installations or upgrades, and on-site attendance for every Critical (P1) incident as required by RFP 8.1.1.

24x7 On-call Support: Providing round-the-clock on-call support for P1 and P2 incidents, enabling PRO-NET to receive help even during off-hours for urgent or critical situations.

System Monitoring: Continuously monitoring the system for performance, stability, and security to detect and address issues proactively, including the RSA path.

Operator Configuration Support: Assistance with bulk updates to the case taxonomy, dealer and PIC routing maps and recipient groups, and periodic review of routing accuracy.

Monthly Account Review: A monthly service review covering platform performance and availability, the AI calibration scorecard, knowledge-base health, support SLA attainment, the system health and capacity report, and written improvement recommendations with a tracked action list.

On-site commitment - confirm before issue "8x5 Onsite Support" and on-site attendance for every P1 commit Devoteam personnel to PRO-NET's premises in Malaysia. Confirm this is in the commercial scope and that travel and accommodation costs are reflected in the managed-service price before this section is issued.